24 Jan 2018

Present-Brian, Chad, Joseph, Nick, Matt, Emmanuel, Austin, Max

Updates- Test cases and document created and furthered

Main page is up (HTML) home page is layer out

(Buttons can now be functionalized)

Use cookies to track who’s logged in (through PHP)

Brian will set up a meeting with IT workers to learn how to do PHP better

Login logout are done

Create account is in progress

Core.js includes login, logout, search

PHP - YouTube - derek banas

Parking Lot - Replies to comments, will return to this after completing current parameters

Tasks:

Nick & Emmanuel Learn PHP on cookies and SQL and have past assignments functional

‘

This next week will be used to catch up as much as we can`